TRAVEL TECH PLATFORM | STRATEGIC PRODUCT REPORT
Marketing Section: Comprehensive Audit & Enhancement Plan

Evaluation of live endpoint (https://wanderon-ashok-soft.vercel.app/staff/management) against Travel Tech PRD & Architecture Specifications.

| Project Target: | WanderOn / AshokSoft Travel Tech Platform |
| --- | --- |
| Audited Section: | /staff/management (Marketing Operations & Promotion Center) |
| Live URL Reviewed: | https://wanderon-ashok-soft.vercel.app/staff/management |
| Strategic Alignment: | Google Meet 25 August 2026 PRD & Travel Tech Operational Workflow |

# 1. Executive Summary

The Travel Tech Platform is designed to unite lead capture, quotation building, fixed-departure booking, and multi-role operations into a cohesive system. Within this ecosystem, the Marketing Module is the engine for customer acquisition, trip merchandising, promotional campaigns, and conversion attribution. An in-depth technical and functional audit of the current live implementation at /staff/management reveals that while solid foundations exist for basic banner scheduling and campaign records, the module currently functions as an isolated CRUD repository rather than an integrated commercial growth tool.

[EXECUTIVE STRATEGIC SUMMARY] Current Core Deficiency: Inquiries captured via website forms do NOT record UTM or campaign attribution. Discounts and promo codes are locked in the Admin-only section, preventing Marketing from running seasonal sales. Furthermore, Campaign metrics (impressions, clicks, leads, conversions) are static, unlinked mock fields. By implementing the proposed 8 pillars, Marketing can drive measurable ROI and streamline sales lead handoff.

# 2. Current State vs. Target PRD Gap Analysis

The PRD approved on 25 August 2026 explicitly divides the platform into three primary staff workspaces: Admin (control & settings), Sales (leads to quotations to bookings), and Marketing (promotions, banners, campaigns, and conversion analytics). The table below details the current gaps between the live deployment and the PRD:

| PRD Functional Requirement | Live Status (/staff/management) | Identified Architectural Gap | Impact on Business |
| --- | --- | --- | --- |
| Marketing Dashboard | Shows 4 static counts: total/active campaigns & banners. No conversion or financial metrics. | Missing integration with Lead and Booking collections. Zero traffic/lead/revenue visibility. | Marketing leadership cannot evaluate channel efficiency or return on ad spend (ROAS). |
| Campaign Management | Basic CRUD for name, budget, dates, and text notes. Free-form text fields for trips & destinations. | No autocomplete for trips. No UTM link generation engine. No campaign status automation. | High manual error rate in entering trip IDs; no trackable campaign URLs generated. |
| Trip / Package Promotion | Completely absent from the module. Marketing cannot feature trips or attach promo tags. | Trips module is restricted to Admin/Super Admin only. Marketing has zero merchandising tools. | Inability to run seasonal spotlight deals (e.g. 'Diwali Bestseller' or 'Early Bird Spiti'). |
| Offers & Discounts | Hidden under Admin module (/staff/admin/discounts). Restricted by adminOnly backend middleware. | Marketing role lacks permission to view or create coupon codes, flash discounts, or promo vouchers. | Marketing must rely on Admins to set up promo codes, causing critical campaign launch delays. |
| Website Content & Banners | Banners CRUD exists for hero/top-bar. Dynamic pages (/admin/pages) are locked to Admins. | Marketing cannot modify landing page copy, hero headlines, or festival page content. | Heavy dependence on engineering or super-admins for simple promotional landing changes. |
| Lead & Conversion Analytics | Campaign schema contains impressions/clicks/leads fields, but they are dead/manual data points. | Lead schema completely lacks utm_source, utm_campaign, utm_medium, and referralId fields. | Blind marketing spend: Sales receives leads without knowing which ad campaign generated them. |

# 3. Detailed Strategic Enhancements (The 8 Core Pillars)

## Pillar 1: Structural & Information Architecture Realignment

Currently, the sidebar and routes refer to this module as 'Management' (/staff/management), and the role label in staffAccess.js displays 'Management'. This creates ambiguity between executive leadership and promotional operations. The section must be formally structured as the 'Marketing & Growth' workspace:

• Route Taxonomy Normalization: Migrate routes from /staff/management/* to /staff/marketing/* with backwards-compatible redirects.
• Role Label Refinement: Display 'Marketing Specialist' or 'Marketing Manager' instead of generic 'Management'.
• Tabbed Navigation Layout: Provide dedicated sub-tabs: [Overview] [Campaigns] [Discounts & Offers] [Trip Promotions] [Banners & Media] [Lead Attribution].

## Pillar 2: Actionable Marketing Analytics Dashboard

The current overview merely counts campaigns and banners. It should be transformed into a Commercial Growth Dashboard that connects marketing inputs to business outcomes:

1. Acquisition Funnel Metrics: Total Inquiries Captured -> Qualified Leads -> Quotations Sent -> Confirmed Bookings.
2. Channel Performance Matrix: Breakdown of leads and revenue by channel: Meta Ads, Google Search, Influencer Partners, Organic, Direct.
3. Commercial Efficiency Indicators: Estimated Cost Per Lead (CPL = Ad Spend / Leads Count) and Return on Ad Spend (ROAS = Booking Revenue / Spend).
4. Live Promotion Health: Active coupon code redemption counts, expiring banners, and high-engagement destination inquiries.

## Pillar 3: Campaign Management & Built-in UTM Link Generator

Campaigns must evolve from static records into dynamic attribution engines:

• Interactive Campaign URL Builder: Embed an instant link generator inside the Campaign Workspace. The marketer selects a destination or trip, and the system automatically concatenates UTM parameters: ?utm_source=meta&utm_medium=reel&utm_campaign=DIWALI26. Includes a 1-click 'Copy Shareable Link' and auto-generated QR code for print/social ads.
• Relational Trip Selector: Replace raw comma-separated text boxes with a searchable Trip/Package multi-select component tied to active database trips.
• Automated Lifecycle State Engine: Campaign statuses should automatically transition based on dates: 'Draft' -> 'Scheduled' (future start) -> 'Active' (between start and end) -> 'Completed' (past end date).

## Pillar 4: Integrated Offers, Coupons & Discounts Hub

As outlined in Section 4 & 5 of the Travel Tech PRD, marketing needs direct control over promotional pricing adjustments:

• Unlocking Coupon Management for Marketing Role: Update backend auth middleware ACTION_PERMISSIONS to include 'marketing' for coupon:view and coupon:manage. Provide a dedicated workspace at /staff/marketing/offers.
• Campaign-Coupon Association: Allow coupons (e.g. 'EARLYBIRD10', 'WANDERFEST') to be linked directly to a marketing campaign for unified tracking.
• Rule-Based Promotional Constraints: Configurable validation: Minimum booking amount, maximum discount cap, eligible trips/categories, and expiry dates.

## Pillar 5: Trip/Package Promotion & Merchandising Engine

Travel tech customer conversion relies heavily on visual badges and curated collections:

• Promotional Merchandising Badges: Enable marketing staff to tag trips with dynamic consumer tags: 'Bestseller', 'Selling Fast', 'Monsoon Special', 'Weekend Getaway', 'Handpicked by Experts', or 'Limited Seats'.
• Featured Curations & Spotlight Sections: Marketing can arrange the homepage 'Featured Expeditions' and destination spotlights without altering the core trip pricing or itinerary.
• Fixed-Departure Urgency Triggers: Highlight departures with less than 4 seats remaining on promotional banners and landing popups.

## Pillar 6: Website Banners, Promotional Strips & Dynamic Content

Elevate the existing Banners Workspace into a full visual merchandising studio:

• Multi-Placement Control: Support Homepage Hero Slider, Sticky Header Promo Strip, Destination Page Banners, and Exit-Intent Inquiries.
• Live Preview Simulator: Show desktop and mobile card previews in real time before publishing the banner to the live website.
• Click & Impression Tracking: Record banner impressions and CTA clicks to identify top-converting creative assets.

## Pillar 7: Influencer & Creator Campaign Orchestration

The platform already features creator applications and payout models, but Marketing has no touchpoint with them:

• Creator Campaign Collaboration: Allow marketing specialists to assign specific promotional campaigns and dedicated referral codes to approved creators.
• Creator Attribution Reporting: Track leads, inquiries, and booked passengers brought by each creator partner directly inside the Marketing Workspace.

## Pillar 8: Omnichannel Marketing Triggers & Lead Re-engagement

Travel inquiries often grow cold without timely follow-up. Marketing should orchestrate automated re-engagement:

• WhatsApp & Email Campaign Integration: Trigger automated WhatsApp brochure delivery when a user submits a 'Plan Your Trip' inquiry via a campaign.
• Abandoned Quotation Retargeting: Provide marketing filters to identify traveler quotations that have been pending for >48 hours to trigger special promotional follow-up discounts.

# 4. Technical Architecture & Schema Requirements

To enable real marketing attribution and conversion analytics without breaking existing sales workflows, the following schema enhancements are required:

| Entity / Collection | Fields to Add / Upgrade | Functional Purpose |
| --- | --- | --- |
| Lead Schema (backend/models/Lead.js) | • utmSource: String • utmMedium: String • utmCampaign: String • campaignRef: ObjectId (ref: Campaign) • referralCode: String • landingPage: String | Automatically persists campaign attribution when a traveler fills out Contact, Plan Your Trip, or Callback forms. |
| Campaign Schema (backend/models/Campaign.js) | • metrics.leadsCount (dynamic rollup) • metrics.quotationsCount (dynamic rollup) • metrics.bookingsCount (dynamic rollup) • metrics.revenueGenerated (dynamic rollup) • linkedCoupons: [ObjectId (ref: Coupon)] | Replaces dead static metric fields with live aggregations calculated from real Leads, Quotations, and Bookings. |
| Trip Schema (backend/models/Trip.js) | • promotionalBadge: String (e.g. 'Bestseller') • isFeaturedInCampaign: Boolean • campaignTags: [String] • marketingHeroBannerUrl: String | Allows Marketing team to manage promotional badges and featured placement flags without modifying itinerary or pricing. |

# 5. Role-Based Access Control (RBAC) Fine-Tuning

Based on Section 4 of the PRD ('Admin Roles & Access Control'), here is the strict permission boundary between Marketing, Sales, and Admin roles:

| Permission / Operational Action | Super Admin | Operations | Sales | Marketing |
| --- | --- | --- | --- | --- |
| View Marketing Dashboard & ROI | YES | YES | NO | YES |
| Create & Manage Ad Campaigns | YES | NO | NO | YES |
| Generate UTM Attribution Links | YES | NO | YES | YES |
| Create & Schedule Banners | YES | YES | NO | YES |
| Manage Offers, Coupons & Promo Codes | YES | NO | NO | YES |
| Tag Trips with Promo Badges ('Bestseller') | YES | YES | NO | YES |
| Modify Core Trip Pricing & Base Costs | YES | YES | NO | NO (Restricted) |
| Manage Users, Staff Roles & System Settings | YES | NO | NO | NO (Restricted) |

# 6. Phased Implementation Roadmap

## Phase 1: MVP Alignment (High Priority - Immediate Sprint)

• Rebrand UI from 'Management' to 'Marketing' across navigation, routes, and role badges.
• Extend Lead schema to capture UTM parameters (utm_source, utm_medium, utm_campaign) on all website forms.
• Provide Marketing access to Discounts/Offers (/staff/marketing/offers) by adjusting ACTION_PERMISSIONS.
• Build Campaign UTM link generator modal inside Campaigns workspace with 1-click copy.
• Replace raw trip ID text inputs in Campaign Editor with a searchable Trip selector component.

## Phase 2: Growth Analytics & Merchandising (Next Sprint)

• Implement dynamic aggregation endpoint for Marketing Dashboard (Leads by campaign, conversion rate, revenue).
• Add Promotional Badges ('Trending', 'Bestseller', 'Early Bird') in Trip management.
• Live visual banner preview simulator for desktop and mobile viewports.
• Tie Creator referral codes directly to promotional campaign records.

## Phase 3: Omnichannel Automation (Scale Phase)

• Automated WhatsApp brochure and promo code push upon campaign lead submission.
• Abandoned quotation retargeting triggers for quotation aging past 48 hours.
• Multi-touch conversion attribution modeling (First Click vs. Last Click analysis).

# 7. Expected Business Outcomes & ROI

By elevating the Marketing Module from a basic content storage screen into a data-driven growth center, the Travel Tech platform achieves three critical strategic advantages:

1. Zero Duplicate Work: Marketers, sales agents, and creators share one unified campaign data model.
2. Total Attribution Clarity: Leadership knows exactly how much revenue was generated by each rupee spent on Meta, Google, and Influencers.
3. Rapid Commercial Agility: Marketing can deploy flash sales, hero banners, and coupon codes independently without needing developer assistance.